CDBG Project Updates

12/9/2024- APS Lined 5 Manholes

12/10/2024- APS Lined 6 Manholes

12/11/2024- APS Lined 5 Manholes

1/6/2025- APS Lined 4 Manholes

1/7/2025- APS Lined 5 Manholes

1/8/2025- APS Lined 5 Manholes

2/18/2025- APS Lined 5 Manholes

2/19/2025- APS Lined 5 Manholes

3/19/2025- APS Lined 4 Manholes

4/1/2025- APS Lined 6 Manholes

4/2/2025- Aps Grouted 5 Manholes

4/15/2025- APS Lined 3 Manholes

4/16/2025- APS Lined 3 Manholes

4/22/2025- APS Lined 3 Manholes

4/23/2025- APS Lined 6 Manholes

4/28/2025- APS Lined 8 Manholes

4/29/2025- APS Lined P-11 Lift Station & Sealed the Wet Well at P-10 Lift Station.

4/30/2025- APS Sealed the Wet Well at P-15 Lift Station and Lined P-10 Lift Station.

5/1/2025- APS Cleaned and Grouted P-15 Lift Station

5/28/2025- APS Lined and Grouted 6 Manholes

5/29/2025- APS Lined and Grouted 6 Manholes

6/3/2025- APS Lined and Grouted 6 Manholes

6/4/2025- APS Lined and Grouted 8 Manholes

6/5/2025- APS Lined and Grouted 8 Manholes

6/19/2025- APS replaced 2 rain pans