CDBG Project Updates

12/9/2024- APS Lined 5 Manholes

12/10/2024- APS Lined 6 Manholes

12/11/2024- APS Lined 5 Manholes

1/6/2025- APS Lined 4 Manholes

1/7/2025- APS Lined 5 Manholes

1/8/2025- APS Lined 5 Manholes

2/18/2025- APS Lined 5 Manholes

2/19/2025- APS Lined 5 Manholes